Discussing Estimation Procedure

- Estimating cost and schedule distribution

- Estimating project size

Effort Estimation

- Effort estimation

- Building  first (draft) estimate

- Calibrating an estimate for particular partner environment

Schedule Estimation

- Schedule estimation rules

- Validity of the schedule estimate

Scope Estimation

- Wrestling with the scope estimate—project size

- Estimating size by analogy

- Estimating size by expert judgment

- Estimating size by counting

Estimate Refinement

- Expert judgment methods

- Methods supported by estimation software

Estimating Tradeoffs

- Working with staff, schedule, and budget tradeoffs

- Finding the optimum solution

Using Estimates

- Using developed estimates in project planning

- Using developed estimates in project tracking

- Saving estimation data for use on future projects

Reasonable estimates for the project resource, cost and schedule

Attempt to define the worst case and best case scenarios

Characteristics of the good output generated by successful solution

Human resources - skills, organizational, speciality, number of positions of project participants

Software components – ready (off-the-shelf), partly and new developed components.

Decomposition techniques

Empirical models

### Estimation techniques

Process based estimation

By prototypes, expert judgement